SKPM Dashboard – Development Effort Analysis

| Feature | Traditional Development | AI-Assisted Development (Claude) |
| --- | --- | --- |
| Project Setup (React, Vite, Tailwind, Supabase) | 4 hrs | 20 mins |
| Authentication & Session Management | 6 hrs | 45 mins |
| Forgot Password & Reset Flow | 4 hrs | 30 mins |
| Multi-Client Architecture | 5 hrs | 40 mins |
| Kanban Board Development | 15 hrs | 2 hrs |
| Task CRUD Operations | 6 hrs | 45 mins |
| Card Metadata (Assignee, Due Date, Status, Priority) | 5 hrs | 30 mins |
| Column Management | 4 hrs | 30 mins |
| Column Permissions & Locking | 5 hrs | 45 mins |
| Auto Status Updates | 2 hrs | 15 mins |
| Role-Based Access Control | 6 hrs | 45 mins |
| Attendance Tracking Module | 6 hrs | 45 mins |
| Analytics & Charts | 3 hrs | 20 mins |
| Client Settings Module | 3 hrs | 25 mins |
| User Management Module | 6 hrs | 50 mins |
| Supabase Edge Functions | 4 hrs | 30 mins |
| Reusable Task Templates | 4 hrs | 35 mins |
| UI/UX Design & Visual Improvements | 3 hrs | 20 mins |
| Deployment & Production Setup | 1 hr | 15 mins |
| Testing, Debugging & QA | 8 hrs | 2 hrs |

Total Effort Comparison

| Development Approach | Estimated Hours |
| --- | --- |
| Traditional Development | ~100 Hours |
| AI-Assisted Development | ~14–16 Hours |

Actual Freelancer Effort

Although AI accelerated development significantly, the project still required:

- Requirement gathering

- Feature planning

- Prompt engineering

- Reviewing generated code

- Testing functionality

- Fixing integration issues

- Database design decisions

- UI/UX decisions

- Deployment management

- Client communication

- Feature revisions

Realistic Time Invested

Approximately 15–25 hours distributed across multiple days/weeks including development, testing, debugging, deployment, and client feedback.

Recommended Pricing (Fresher Freelancer)

| Pricing Model | Amount |
| --- | --- |
| Portfolio Building / Discounted Rate | ₹10,000 – ₹15,000 |
| Fair Market Rate | ₹15,000 – ₹20,000 |
| With Post-Delivery Support | ₹20,000 – ₹25,000 |

Suggested Quote

Fixed Project Cost: ₹15,000 – ₹20,000

This reflects the value of a custom-built multi-client dashboard with authentication, role-based access control, Kanban workflow management, attendance tracking, analytics, and cloud deployment.